# Detecting Prompt Injection Attacks in Multi-Agent LLM Orchestration Pipelines

## 1. Introduction

The development of Large Language Models (LLM)-based autonomous agents has turned the execution of complex computational tasks into a new form. The AutoGen, LangGraph, and CrewAI frameworks allow constructing multi-agent pipelines and allow agents to communicate, delegate, and solve complex problems by themselves. Nonetheless, this capability also introduces a new security problem prompt injection attacks, which means that malicious instructions are also contained in data or messages that an LLM is processing.

Whereas prompt injection has been considered in single-agent systems, in multi-agent systems, there is a cascading risk: one compromised message can propagate across a whole pipeline, affecting downstream agents to behave in a manner they do not intend to, or which is detrimental. This is the so-called indirect prompt injection and is especially worrisome when it comes to the implementation of AI in enterprises, autonomous decision-making systems, and AI-directed critical infrastructure.

Existing multi-agent pipelines of LLM are based on the implicit trust model, assuming that all inter-agent messages are innocent. This is a fallacy, because messages may be inoculated with antagonistic instructions by other software, databases, web search results or user inputs. Such conventional methods of detection, as keyword filtering, do not identify the attacks that are semantically obfuscated (such as Base64 encoding, role-playing prompts, or indirect instruction smuggling).

This thesis suggests a complete system that can identify and mitigate prompt injection attacks in multi-agent LLM pipelines, using a lightweight, model-agnostic middleware layer named the Prompt Injection Detection Middleware (PIDM). It aims to achieve inter-agent communication safety at the cost of not incurring major latency or operation overheads, safeguarding the deployment of autonomous AI agent systems.

# 2. Literature Review

Prompt Injection Attacks

Prompt injection attacks were first formally characterised by Perez and Ribeiro (2022), demonstrating that LLMs could be manipulated to ignore prior instructions via adversarial inputs. Subsequent research by Greshake et al. (2023) extended this to indirect injection, where malicious instructions are hidden in external content accessed by the model. Liu et al. (2024) categorised prompt injection into direct, indirect, and compositional types, highlighting the unique challenges each poses to detection mechanisms.

Security in Multi-Agent LLM Pipelines

The security of multi-agent systems (MAS) has been studied in classical distributed systems, emphasizing concepts like Byzantine fault tolerance and secure consensus (Lamport et al., 1982). However, applying these principles to LLM-based agents remains largely unexplored. AutoGen (Wu et al., 2023) and LangGraph (Chase, 2024) introduced programmable pipelines for multi-agent collaboration but lack built-in security features. Yang et al. (2024) demonstrated agent hijacking scenarios but did not propose systematic detection or mitigation strategies.

Detection and Mitigation Approaches

Existing approaches for prompt injection detection largely rely on input preprocessing, robust instruction-following training, or LLM-as-judge mechanisms (Jain et al., 2023; Wei et al., 2023; Zheng et al., 2023). These methods are computationally expensive and not designed for multi-agent, multi-turn interactions. The need for a lightweight, pipeline-aware detection system that is capable of real-time monitoring is evident.

Gaps in Existing Research

Despite significant advances, research gaps remain:

- Cascading multi-agent pipeline detection is a poorly covered topic.

- A minimally invasive model-agnostic middleware that can reduce false positives has not been created.

- Inter-agent message injection attacks are not available on standardized datasets.

- Current methods are ineffective against semantically obfuscated attacks or indirect injection attacks.

3. Problem Statement

Current multi-agent LLM orchestration frameworks assume a benign trust model for inter-agent messages. This assumption exposes pipelines to several risks:

- Lack of standardized inter-agent message validation and sanitization.

- Vulnerability to prompt injection via external sources such as APIs, databases, or user inputs.

- Single-agent prompt injection research does not account for cascading effects in multi-agent systems.

- Traditional detection mechanisms are insufficient against semantically obfuscated attacks.

This thesis aims to address these challenges by designing a middleware layer capable of detecting and quarantining malicious messages in real-time, reducing the risk of cascading failures while maintaining pipeline efficiency.

4. Significance

Securing multi-agent LLM pipelines is critical for enterprise AI systems, autonomous decision-making, and AI-driven infrastructure. Reliable prompt injection detection will:

- Prevent cascading attacks that compromise multiple agents.

- Provide standardized evaluation and defense mechanisms for multi-agent pipelines.

- Enable safe deployment of autonomous agents in sensitive or high-stakes environments.

- Contribute open-source tools and datasets to advance research in LLM security.

A lightweight, model-agnostic middleware like PIDM ensures minimal operational overhead while maintaining high detection accuracy, making it suitable for both academic research and real-world applications.

5. Research Aim and Objectives

Research Aim
To develop a lightweight, model-agnostic Prompt Injection Detection Middleware (PIDM) capable of identifying and mitigating prompt injection attacks in multi-agent LLM orchestration pipelines.

Specific Objectives

- Design and implement PIDM for real-time monitoring of inter-agent messages.

- Develop a comprehensive taxonomy of prompt injection attacks specific to multi-agent environments.

- Construct a labeled dataset of benign and adversarial inter-agent messages for training and evaluation.

- Evaluate PIDM performance using precision, recall, F1-score, false positive rate, and latency.

- Test the transferability of PIDM across at least two MAS frameworks (AutoGen and LangGraph).

- Establish a formal threat model for inter-agent communication security.

6. Expected Contributions

- First comprehensive taxonomy of prompt injection attacks in multi-agent LLM pipelines.

- Open-source, annotated dataset of adversarial inter-agent messages for future research.

- PIDM: a lightweight, model-agnostic middleware for real-time detection and mitigation.

- Empirical evaluation establishing baseline detection performance and operational feasibility.

- Formal threat model for securing inter-agent communication in autonomous AI systems.

7. Methodology

Phase 1: Threat Modelling & Attack Taxonomy

- Analyze existing prompt injection attacks and extend them to multi-agent contexts.

- Define a formal threat model using STRIDE (Spoofing, Tampering, Elevation of Privilege).

- Develop a taxonomy of at least six attack categories: direct override, role-play smuggling, tool output injection, indirect chain poisoning, encoded payload injection, and context window flooding.

Phase 2: Dataset Construction

- Generate a labeled dataset of 2,000–5,000 inter-agent messages using real pipeline traces, synthetic injections, and augmented benign messages.

- Split dataset 70/15/15 for train/validation/test and ensure human-reviewed label quality.

Phase 3: PIDM Design & Implementation

- Rule-Based Filter (RBF): Fast, deterministic first-pass filter using structural heuristics and semantic similarity thresholds.

- Classifier Layer: Lightweight transformer (DeBERTa-v3-small or DistilBERT) trained on labeled data for binary classification (benign/injected).

- Decision & Quarantine Engine: Routes flagged messages to a quarantine queue and logs actions for auditing.

Phase 4: Evaluation & Analysis

- Evaluate PIDM on the test set and live pipeline simulation.

- Metrics: Precision, Recall, F1-Score, False Positive Rate, Detection Latency, Pipeline Throughput Impact.

- Ablation study comparing RBF-only, Classifier-only, and full PIDM.

- Cross-framework validation on AutoGen and LangGraph pipelines.

8. Technical Stack

MAS Frameworks: AutoGen, LangGraph

LLM APIs: Claude API (Anthropic), GPT-4o (OpenAI)

Detection Model: DeBERTa-v3-small / DistilBERT (HuggingFace)

Programming Language: Python 3.11+

Experiment Tracking: MLflow or Weights & Biases

Dataset Management: Pandas, HuggingFace Datasets

Testing: Pytest, custom pipeline simulation harness

Version Control: Git + GitHub

9. Work Plan and Timeline

| Phase | Key Tasks | Timeline | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Threat modelling, attack taxonomy | Months 1–2 | Threat model document, attack taxonomy report |
| Phase 2 | Dataset construction and labeling | Months 2–3 | Labeled dataset (2K–5K messages) |
| Phase 3 | PIDM implementation and testing | Months 3–6 | PIDM library v1.0, GitHub repository |
| Phase 4 | Evaluation and ablation study | Months 6–8 | Evaluation report, performance metrics |
| Write-up | Thesis writing and revisions | Months 8–10 | Final thesis submission |

10. Expected Outcomes

- PIDM is capable of detecting and quarantining prompt injection attacks in multi-agent LLM pipelines.

- High detection accuracy with low false positives and minimal latency impact.

- Open-source dataset and middleware library for future research.

- Formal threat model guiding secure design of autonomous AI pipelines.

- Potential scalability for enterprise AI and research applications.

11. Conclusion and Future Work

This thesis aims to design a robust, lightweight framework for securing multi-agent LLM orchestration pipelines against prompt injection attacks. The proposed PIDM middleware combines rule-based filtering and transformer-based classification to provide real-time protection while minimizing operational overhead.

Future work may include:

- Expanding the framework to other LLM orchestration frameworks.

- Exploring adaptive learning techniques to detect novel injection strategies.

- Integrating PIDM into production-ready autonomous agent deployments.

References

- Perez, F., & Ribeiro, I. (2022). Ignore Previous Prompt: Attack Techniques for Language Models. NeurIPS ML Safety Workshop.

- Greshake, K., et al. (2023). Not What You've Signed Up For: Compromising Real-World LLM-Integrated Applications with Indirect Prompt Injection. arXiv:2302.12173.

- Liu, Y., et al. (2024). Prompt Injection Attacks and Defenses in LLM-Integrated Applications. arXiv:2310.12815.

- Wu, Q., et al. (2023). AutoGen: Enabling Next-Gen LLM Applications via Multi-Agent Conversation. arXiv:2308.08155.

- Yang, Z., et al. (2024). Watch Out for Your Agents! Investigating Backdoor Threats to LLM-Based Agents. arXiv:2402.11208.